


Time required : 50 Working days [Grace Period Max 10 Days]

Work Includes :	

	
Particulars

	
Rates

	
Work Includes :

PHASE 1 (done)
Vehicle Management
Vehicle Breakdown OR Replacement Management 
Supplier & Customer Management

PHASE 2 (done)
Fuel Management 
Fuel Update Provision 
Shift Management 
Driver Management 
Holiday Management

PHASE 3 
Contract Format Management(done) (vender contract pending) 
company(done)
Auto-Select / Update / Delete Functionality Required
Auto Bill Generation - With Proper Page Format
Auto Bill Duplicate & Multiple Copy Option With Duplicate Sign
Location & Tour Wise Management
Delivery Charges - One Day Trip OR Option wise Management(done)
Trip Holding [Halting Charges] Management (done)

PHASE 4
Payroll Management
Barcode System

PHASE 5
Report Management 
Export Functionality Option Excel & PDF
     Sorting
     Select One OR Multiple | 
     Search Auto select
User Authority Management 
 > Super Admin 
 > Branch Admin
 > Data Entry User
Multiple Access Through IP 

Reference : 
Supplementary Manual For Application
 
NOTE : 
1- We can hand over all the source codes, passwords and the entire components associated with the software.
2- No cost will be charged for calculation errors, and bugs if any, However VTT will pay charges for all the additions, deletions and changes in the software.



	





